Kick-Off Meeting

February 26, 2026

Project Name: Doon: Smart Regional Activity Tracking and Recommendation System

Meeting Objective: Get the project off to an effective start by introducing key stakeholders, reviewing project goals, confirming team roles and responsibilities, and aligning on the system features, scope, and development approach for the Doon platform.

Attendees:

| Name | Role | Remarks |
| --- | --- | --- |
| Felman I. Eleponga | Software Engineer | Present |
| Linux Mandrake S. Adona | System Tester / QA | Present |
| Djanisse N. Villaflor | System Analyst | Present |
| Zeth Ramzy A. Pagcaliwagan | UI/UX Designer | Present |
| Jessa Marie E. Bebita | Team Librarian | Present |

Agenda:

- Introductions of attendees

- Review of project background and justification

- Review of project-related documents (Business Case, Project Charter, Project Initiation and Scope Definition)

- Discussion of project organizational structure and team roles

- Discussion of project scope, system features, and technical approach

- Discussion of project milestones and deliverables

- Assignment of tasks and action items

- Other matters

Meeting Notes:

1.  Introductions and Project Background

The team convened to formally kick off the Doon project. Each member introduced themselves and confirmed their assigned role. The project was introduced as a web-based and mobile-based Smart Regional Activity Tracking and Recommendation System targeting the CALABARZON region. The team reviewed the project background, noting that tourism information across Batangas, Laguna, Cavite, Rizal, and Quezon is currently fragmented across social media and informal sources, creating an opportunity for a centralized, AI-powered platform.

2.  Review of Project Documents

The team briefly reviewed the key project documents completed to date: the Business Case, Project Charter, and Project Initiation and Scope Definition. The System Analyst noted that the formal documentation serves as an expanded version of the initial project proposal, covering the project’s introduction, goals, SDG alignment, system features, scope boundaries, and justification.

3.  Team Roles and Responsibilities

Roles were confirmed as follows:

- Felman I. Eleponga (Software Engineer) – responsible for backend development, system architecture, and technical implementation. The team discussed using Laravel as the backend framework due to its built-in authentication and reduced coding overhead.

- Linux Mandrake S. Adona (System Tester / QA) – responsible for testing all system components. Will also assist in development support during build phases.

- Djanisse N. Villaflor (System Analyst) – responsible for gathering requirements, creating DFDs, system architecture diagrams, Software Requirements Specification (SRS), and other technical documentation.

- Zeth Ramzy A. Pagcaliwagan (UI/UX Designer) – responsible for designing intuitive, user-friendly interfaces. Discussed design principles: clear call-to-action elements, information layout, clean visual hierarchy, rounded borders, and accessible navigation for users with varying digital literacy. Will use Figma or equivalent tools.

- Jessa Marie E. Bebita (Team Librarian) – responsible for documentation, research references, and project records.

4.  System Features Discussion

The team discussed and confirmed the core features of the Doon system:

- Three user entities: Tourist (end users planning trips), Local (municipality-level accounts managing provincial tourist spots and service listings), and Admin (platform administration).

- AI Chatbot – an interactive assistant that users can converse with to receive travel guidance and suggestions.

- AI-Powered Recommendation Engine – uses multi-criteria decision-making with parameters including budget, theme number of people, trip duration, and generational profile (Gen Z, Millennials, Gen X). Recommendations are tailored to each generation’s travel tendencies and trending preferences.

- Interactive Regional Map – visual exploration of tourist spots, activities, and destinations across the CALABARZON provinces.

- Smart Travel Features – including automated itinerary planning, “What to Bring” packing suggestions based on activity and destination, wardrobe recommendations, and real-time weather forecasting integration.

- Local Business and Activity Directory – for service providers, accommodations, restaurants, and event organizers to list and promote their offerings.

- User Reviews and Ratings system for continuous quality improvement.

- LGU and Stakeholder Analytics Dashboard for government tourism offices.

5.  Scope Discussion

The team discussed the geographic scope. The current scope covers all five provinces of CALABARZON. A suggestion was raised to narrow the focus to Batangas specifically or to a nature-tourism theme. After discussion, the team agreed to maintain the full CALABARZON scope but to prioritize nature spots, tourist destinations, accommodations, food, and transportation as the primary activity categories for the initial build.

6.  Technical Approach

Preliminary technology decisions discussed include:

- Frontend: React (web) and a mobile-friendly responsive build.

- Backend: Laravel (PHP framework) – selected for its built-in authentication module, MVC structure, and reduced development overhead.

- Database: To be finalized during the System Architecture Design milestone.

- Third-party integrations: Mapping/geolocation API and weather forecasting API.

- SMS gateway integration deferred to a future enhancement phase.

7.  Project Milestones

| Milestone / Deliverable | Target Date |
| --- | --- |
| Project Initiation & Scope Definition | February 12, 2026 |
| Functional & Technical Requirements Finalized | February 24, 2026 |
| Project Kickoff Meeting | February 26, 2026 |
| System Architecture Design & UI/UX Wireframes | March 5, 2026 |
| Backend Development & Database Schema | March 19, 2026 |
| Frontend & Advanced Feature Implementation | April 2, 2026 |
| Quality Assurance Testing & Bug Fixes | April 17, 2026 |
| Staging Deployment & Demo Environment Preparations | April 24, 2026 |
| Final Documentation and Project Submission | April 30, 2026 |

Action Items:

| Action Item | Assigned To | Due Date |
| --- | --- | --- |
| Prepare project introduction documentation (goals, SDG alignment, system overview) | Djanisse N. Villaflor | February 27, 2026 |
| Create DFDs, system architecture diagrams, and SRS | Djanisse N. Villaflor | March 5, 2026 |
| Begin UI/UX wireframe designs for all three user entities | Zeth Ramzy A. Pagcaliwagan | March 5, 2026 |
| Set up development environment and evaluate Laravel backend framework | Felman I. Eleponga | March 5, 2026 |
| Compile meeting minutes and update project documentation | Jessa Marie E. Bebita | February 27, 2026 |
| Prepare kick-off meeting outcome report | Djanisse N. Villaflor | February 27, 2026 |

Date and time of next meeting: March 9, 2026